TOKO 360

Staff Internal Reporting & Attendance System

Comprehensive Project Plan

Client: Toko Academy

Version: 1.0

2024

# 1. Executive Summary

Toko 360 is a purpose-built internal web portal for Toko Academy, designed to centralize staff attendance management, weekly performance reporting, internal communications, and administrative oversight into one cohesive system. The platform replaces informal, fragmented processes with a structured, accountable, and transparent digital workflow.

The system serves three primary user types: Staff/Interns who submit reports and mark attendance; Department Heads and Admin Managers who review, approve, and manage team activities; and Super Admins who configure the system globally.

# 2. Project Goals & Objectives

## 2.1 Primary Goals

- Build a centralized internal platform for all Toko Academy staff and interns

- Provide secure, role-based login access for all authorized users

- Enable structured weekly report submission with editorial review pipeline

- Implement a real-time attendance marking and tracking feature (QR / Biometric)

- Provide administrative oversight with approval/rejection workflows and feedback

- Support internal staff communication via encrypted messaging

## 2.2 Expected Outcomes

- Improved accountability and transparency across all departments

- Easily accessible, searchable performance and attendance records

- Streamlined report review reducing administrative overhead

- Enhanced operational intelligence through real-time analytics

- Standardized departmental communication through a single platform

# 3. User Roles & Access Levels

The system supports five distinct permission levels, each with defined access rights:

| Role | User Type | Access Rights |
| --- | --- | --- |
| Intern | Intern | Dashboard, Attendance (own), Reports (own), Messaging, Profile |
| Staff | Instructor / Coordinator | All Intern access + Reward Points, Upcoming Classes |
| Dept Head | Department Head | All Staff access + View team reports, Approve/reject team attendance & reports (with feedback) |
| Admin | Admin Manager | All above + Staff Directory, User Management (Add/Edit/Delete), Department Management |
| Super Admin | System Admin | Full access including System Config, Master Control Deck, Global settings |

# 4. Departments

The following departments are pre-configured in the system. Admin Managers can create additional departments and sub-departments at any time.

| Department | Sub-department Support |
| --- | --- |
| IT | Yes — configurable by Admin |
| Marketing | Yes — configurable by Admin |
| Communications | Yes — configurable by Admin |
| Student Support | Yes — configurable by Admin |
| Business Intelligence | Yes — configurable by Admin |
| Finance | Yes — configurable by Admin |
| Logistics & Procurement | Yes — configurable by Admin |
| Internship & SIWES | Yes — configurable by Admin |

# 5. Feature Modules

## 5.1 Authentication Module

- Staff ID + Password login with session management

- 'Stay signed in for 30 days' option (persistent session)

- Forgot password / reset flow via email

- Role-based redirect on login (staff → dashboard; admin → admin panel)

- JWT-based auth with auto token refresh

## 5.2 Staff Dashboard

- Live digital clock (HH:MM:SS) with current date

- Daily Check-In / Check-Out button (tracks session time)

- Quick Metrics: Pending Tasks, Hours Worked, Attendance %, Reward Points

- Upcoming class/session schedule viewer

- Reporting summary cards with status indicators

## 5.3 Attendance Module

- Daily check-in and check-out with timestamp logging

- Support for QR Scanner and Biometric methods (configurable)

- 15-minute late arrival threshold (adjustable by Super Admin)

- Monthly attendance calendar view with color-coded status

- Admin approval / rejection with up to 100-word feedback

- Real-time sync to central database

## 5.4 Weekly Report Module

- Three-section structured form: Weekly Summary, Challenges, Future Goals

- Save as Draft or Submit for review

- Review pipeline visible: report sent to up to 5 Department Heads

- Status tracking: Draft → Submitted → Approved / Rejected

- Admin can reject with mandatory feedback (max 100 words)

- Submitted reports locked from editing

## 5.5 Messaging Module

- End-to-end encrypted internal messaging

- Direct messages between staff members

- Group/department/management channels

- File attachment sharing (XLSX, PNG, PDF up to 10MB)

- Online presence indicators and read receipts

- Typing indicator

## 5.6 Admin Panel

- System-wide operational overview with live KPI metrics

- 14-day Attendance Velocity chart (daily/weekly toggle)

- System Productivity radial gauge (target: 90%)

- Live Activity Feed: real-time staff check-in monitoring

- Staff Directory with search and department filtering

- User Management: Add, Edit, Delete staff accounts and roles

## 5.7 Profile & Settings

- Avatar upload and removal

- Password change with 90-day security reminder

- Dark Mode (Neon View) preference toggle

## 5.8 System Configuration (Super Admin)

- System-wide notification broadcast toggle

- Dark Mode force-sync across all interfaces

- Late arrival threshold slider (0–60 minutes)

- Attendance method selection: QR Scanner or Biometric

- User permission management table

- Core system integrity monitoring: API latency, database load

# 6. Screen Inventory

| # | Screen | Route | Accessible By |
| --- | --- | --- | --- |
| 1 | Login | /login | All |
| 2 | Staff Dashboard | /dashboard | All |
| 3 | Weekly Report Form | /reports/new | All |
| 4 | Report History | /reports | All |
| 5 | Attendance View | /attendance | All |
| 6 | Messaging | /messages | All |
| 7 | Profile Settings | /profile | All |
| 8 | Admin Overview | /admin | Admin+ |
| 9 | Staff Directory | /admin/staff | Admin+ |
| 10 | Live Attendance | /admin/attendance | Admin+ |
| 11 | Productivity Analytics | /admin/analytics | Admin+ |
| 12 | System Configuration | /admin/config | Super Admin |

# 7. Technical Architecture

## 7.1 Recommended Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend Framework | React 18 with Vite |
| Styling | Tailwind CSS (dark theme, neon palette) |
| State Management | Zustand |
| Routing | React Router v6 |
| Charts & Graphs | Recharts |
| Icons | Lucide React |
| API Client | Axios |
| Backend | Node.js + Express (or Next.js API Routes) |
| Database | PostgreSQL |
| Authentication | JWT (RS256) + bcrypt (salt 12) |
| Real-time | Socket.IO (messaging & live attendance) |
| File Storage | AWS S3 or Cloudinary (attachments) |
| Deployment - Frontend | Vercel |
| Deployment - Backend | Railway or Render |

## 7.2 Security Architecture

- All passwords hashed with bcrypt (12 salt rounds)

- JWT signed with RS256 (asymmetric keys), 8-hour expiry

- Refresh tokens stored as httpOnly, Secure, SameSite=Strict cookies

- Rate limiting on login: 5 attempts per 15 minutes

- All messaging end-to-end encrypted

- File uploads validated by MIME type and size (max 10MB)

- Server-side role enforcement on all admin routes

# 8. Development Plan & Timeline

| Phase | Name | Deliverables | Duration |
| --- | --- | --- | --- |
| 1 | Design & Planning | UI/UX mockups, design system, component library setup, data model finalization | 1 Week |
| 2 | Authentication & Core Layout | Login page, role-based routing, sidebar/topbar layout, Zustand auth store | 1 Week |
| 3 | Staff Dashboard & Attendance | Dashboard with live clock, check-in button, metrics, attendance calendar/table | 1.5 Weeks |
| 4 | Reporting Module | Report form, draft/submit flow, report history, admin review pipeline | 1.5 Weeks |
| 5 | Messaging Module | Conversation list, chat window, contact panel, file sharing, Socket.IO integration | 1.5 Weeks |
| 6 | Admin Panel | Operational overview, charts, live feed, staff directory, user management | 2 Weeks |
| 7 | Profile & System Config | Profile settings, password change, system config, master control deck | 1 Week |
| 8 | Testing & QA | Cross-browser testing, role access testing, mobile responsiveness, bug fixes | 1 Week |
| 9 | Demo Data & Handoff | Seed mock data, deploy to staging, documentation handoff, Kiro IDE prompt delivery | 0.5 Weeks |

Total estimated duration: 11–12 weeks for full-stack implementation. Frontend-only (demo with mock data): 5–6 weeks.

# 9. Design System

## 9.1 Color Palette

| Token | Hex Value | Usage |
| --- | --- | --- |
| Background Primary | #0a0f0a | Page background |
| Background Card | #111a11 | Card/panel background |
| Background Elevated | #1a241a | Elevated surfaces |
| Accent Green | #00ff41 / #22c55e | Primary CTAs, active state |
| Accent Cyan | #00e5ff | Admin panel accents, charts |
| Accent Magenta | #d946ef | Highlights, reward pts |
| Text Primary | #ffffff | Headings, body text |
| Text Secondary | #9ca3af | Subtitles, muted labels |
| Border | rgba(255,255,255,0.08) | Card borders |
| Success | #22c55e | ON TIME badges |
| Warning | #f59e0b | Late, pending states |
| Error | #ef4444 | Rejection, errors |

## 9.2 Visual Style

- Theme: Cyberpunk-lite / Neon Dark — exclusively dark mode

- Border radius: rounded-xl (12px) on cards, rounded-2xl (16px) on modals

- Glows: box-shadow: 0 0 20px rgba(0,255,65,0.2) on primary CTAs

- Typography: Inter (Google Fonts), bold headings, monospace for clocks/IDs

- Glassmorphism: backdrop-blur panels for overlays

- Animations: sidebar transitions, hover lift (translateY -2px), button hover states

# 10. Project Deliverables

| Deliverable | Format | Status |
| --- | --- | --- |
| Comprehensive Project Plan (this document) | DOCX | Complete |
| README.md | Markdown | Complete |
| Technical Documentation (DOCUMENTATION.md) | Markdown | Complete |
| Kiro IDE Build Prompt (KIRO_BUILD_PROMPT.md) | Markdown | Complete |
| UI Design References (7 screens) | PNG | Complete |
| React Frontend Application | Code (Vite + React) | To Build |
| Backend API | Node.js + Express | To Build |
| PostgreSQL Database Schema & Migrations | SQL | To Build |
| Deployment Configuration | Vercel / Railway | To Build |

Toko Academy — Toko 360 Internal System

Internal Use Only | Confidential